Project Proposal: DEEP LEARNING FOR AUTOMATED MEDICAL IMAGE DIAGNOSIS

Group Name: The Deep Learning Friends
Team Members:

- Sai Sravani Madabhushi

- Vishanth Raj Chowhan Lavudya

- Surya Shashank Pappu

Selected Research Paper:

- Title: "Pneumonia Detection Using Deep Learning Approaches"

- Authors: Ashitosh Tilve, Shrameet Nayak, Saurabh Vernekar, Dhanashri Turi, Pratiksha R. Shetgaonkar, Shailendra Aswale

- Citation: Cited 47 times as of proposal submission.

Motivation:

Pneumonia remains a significant global health concern, requiring rapid and accurate diagnosis. Traditional chest X-ray analysis is time-consuming and prone to human error. Deep learning, particularly convolutional neural networks (CNNs), can automate this process, improving speed and accuracy. Our project aims to develop an AI-driven system to assist healthcare professionals in diagnosing pneumonia efficiently.

Plan of Work:

- Literature Review: Explore traditional and deep learning methods for pneumonia detection.

- Data Collection: Use the NIH Chest X-ray dataset containing labeled images.

- Model Replication: Implement the CNN architecture with transfer learning as described in the selected paper.

- Data Preprocessing: Prepare and clean data for training and evaluation.

- Model Training: Train the deep learning model for pneumonia detection.

- Evaluation: Assess performance using accuracy, precision, recall, and F1 score.

- Real-time Integration: Explore feasibility for deployment in a clinical setting.

Milestone Timeline:

- Week 1-2: Literature review (Sai Sravani).

Data collection, and preprocessing (Surya Shashank).

- Week 3-4: Model replication (Surya Shashank).

Model training (Vishanth Raj).

- Week 5-6: Model training (Vishanth Raj)

Evaluation, real time integration (Sai Sravani)

Designated person in charge of the task: Sai Sravani Madabhushi

By following this structured timeline, we aim to develop an effective AI-based pneumonia detection system, improving diagnostic accuracy and reducing the workload on healthcare professionals.